# Nexorus ATLAS - Study Plans

SOP + register + PM -> Architecture -> QA for all 22 features (v1.0)

# Study Plans — Standard Operating Procedure (SOP)

The procedure referenced by `CLAUDE.md`. **No feature work starts without a study plan.**

This SOP is project-agnostic; the per-project plans live under `docs/study-plans/<project>/`

(this repo: `docs/study-plans/atlas/`).

## 1. The rule

Before writing or modifying any feature code, that feature's study plan must **exist and be

current. A study plan is three sections — PM → Architecture → QA** — completed and signed off,

*then* the feature is built with TDD.

New feature → /create-feature <name>: scaffold its plan block in the right stage file,

add it to atlas/_index.md at v1.0, complete PM/Architecture/QA, get sign-off, then build.

Changing an existing feature's behaviour or scope → /change-feature <name>: update the

affected section(s), bump the version, add a Revision-history row, update the index, then build.

Not a feature change (no plan needed): typo/comment fixes, dependency bumps, pure refactors with

no behaviour change, doc-only edits. When in doubt, ask.

## 2. The three sections

PM — Background (why this is needed: the pain, who feels it, the stakes, what it unlocks)

+ Acceptance criteria written as Given / When / Then.

Architecture — impact analysis: which files are added/changed (web apps/web/*, pipeline

services/pipeline/*, contracts packages/contracts/*, infra infra/*, tests), plus

data-model/API changes, reuse, and risks.

QA — test cases mapped 1:1 to the acceptance criteria, plus governance edge cases

(authz, rate-limit, cost, audit, degradation/failure).

Then Build (TDD): write the QA cases as failing tests first, watch them fail, then write the

minimal code to green. Tests: vitest for TS (apps/web/**/*.test.ts), pytest for Python

(services/pipeline/**/test_*.py).

## 3. Stage taxonomy (this project)

ATLAS is a monitoring/intelligence product, so features file under one of four stages:

| Stage | File | Holds |
| --- | --- | --- |
| 0 — Platform | atlas/0-platform.md | Cross-cutting: monorepo, infra, DB/schema, storage, auth, RBAC, observability, hardening, launch |
| 1 — Watch | atlas/1-watch.md | Ingestion: source registry, scheduler, RSS/news/social connectors, normalize/dedup/raw store |
| 2 — Understand | atlas/2-understand.md | AI enrichment & analytics: LLM abstraction, scoring, geocoding, snapshots/trends, predictions |
| 3 — Act | atlas/3-act.md | Surfaces & actions: dashboard API, widgets, layouts, AI assistant, real-time alerts, War Room |

Pick the stage by the feature's primary capability, not the sprint it lands in.

## 4. Versioning rule

Each feature plan carries a Version. On change:

MAJOR (x.0) — behaviour or scope change (new/changed acceptance criteria).

MINOR (1.x) — doc-only clarification, no behaviour/scope change.

Every change adds a row to the feature's Revision history and updates atlas/_index.md.

## 5. Status values

Planned → In progress → Built (code + tests green) → Shipped (in production). Tracked per

feature in atlas/_index.md.

## 6. Engineering guardrails (every feature must follow)

Derived from the architecture spec (docs/superpowers/specs/2026-05-25-atlas-production-architecture-design.md):

API-first — the UI calls /api/v1/* (BFF); it never reads the database or LLM directly.

Postgres is the single source of truth & schema contract — Alembic owns migrations; the TS

side is read-only via Kysely + `kysely-codegen`. Never introduce a second migration source.

Model-agnostic AI — all LLM calls route through the LiteLLM abstraction in the Python service;

never hardcode a provider/model, and every call is cost/token-logged.

Secrets stay server-side — LLM/provider keys live only in the Python service; never client-side.

RBAC enforced server-side — admin / analyst / viewer checked in middleware + per route.

Audit sensitive actions — auth events and admin actions append to audit_log.

Sources behind the connector abstraction — every feed/platform implements SourceConnector;

social platforms respect ToS and cost caps (see spec Risk R1).

Graceful degradation — the AI assistant keeps a deterministic scripted fallback; the dashboard

serves cached/last-known data when upstreams fail.

TDD — QA cases become failing tests first.

## 7. Docs map

SOP (this file): docs/study-plans/README.md

Per-feature template: docs/study-plans/_TEMPLATE.md

ATLAS feature plans (by stage): docs/study-plans/atlas/{0-platform,1-watch,2-understand,3-act}.md + _index.md

Source architecture spec: docs/superpowers/specs/2026-05-25-atlas-production-architecture-design.md

# ATLAS — Study-plan index

Portfolio of all feature study plans for **Nexorus ATLAS** (MBG Crisis Dashboard), derived from

`docs/superpowers/specs/2026-05-25-atlas-production-architecture-design.md`. One row per feature.

Maintained per the SOP (`../README.md`). All plans start at **v1.0 / Planned**.

## Stages

0-platform · 1-watch (ingestion) · 2-understand (enrichment/analytics) · 3-act (surfaces/assistant)

## Feature register

| ID | Feature | Stage | Sprint | Spec epic | Ver | Status |
| --- | --- | --- | --- | --- | --- | --- |
| P1 | Monorepo foundation & tooling | 0-platform | S1 | E1 | 1.0 | Planned |
| P2 | DigitalOcean infrastructure & CI/CD | 0-platform | S1 | E1 | 1.0 | Planned |
| P3 | Database schema, migrations & type generation | 0-platform | S1–S2 | E2 | 1.0 | Planned |
| P4 | Object storage (Spaces) integration | 0-platform | S2 | E2 | 1.0 | Planned |
| P5 | Authentication — email/password + sessions | 0-platform | S2 | E3 | 1.0 | Planned |
| P6 | RBAC, route guards & audit log | 0-platform | S2 | E3 | 1.0 | Planned |
| P7 | Observability, hardening, backups & launch | 0-platform | S1,S6 | E8,E9 | 1.0 | Planned |
| W1 | Source registry & scheduler | 1-watch | S3 | E4 | 1.0 | Planned |
| W2 | RSS & news-API connectors | 1-watch | S3 | E4 | 1.0 | Planned |
| W3 | Social connectors (X/IG/FB/TikTok) | 1-watch | S3–S4 | E4 | 1.0 | Planned |
| W4 | Normalization, dedup & raw storage | 1-watch | S3 | E4 | 1.0 | Planned |
| U1 | LLM provider abstraction & cost ledger | 2-understand | S4 | E5 | 1.0 | Planned |
| U2 | Article enrichment (score/issues/sentiment/summary/keywords) | 2-understand | S4 | E5 | 1.0 | Planned |
| U3 | Geocoding & incident mapping | 2-understand | S4 | E5 | 1.0 | Planned |
| U4 | Crisis snapshots & trends | 2-understand | S4 | E5 | 1.0 | Planned |
| U5 | Predictions, insights, actor & leadership analytics | 2-understand | S4–S5 | E5 | 1.0 | Planned |
| A1 | Dashboard read API & caching | 3-act | S2,S5 | E6 | 1.0 | Planned |
| A2 | Widget integration & live data | 3-act | S5 | E6 | 1.0 | Planned |
| A3 | Persisted dashboard layout | 3-act | S5 | E6 | 1.0 | Planned |
| A4 | AI assistant — copilot chat | 3-act | S5 | E7 | 1.0 | Planned |
| A5 | AI assistant — briefing, forecast & per-widget ask | 3-act | S5 | E7 | 1.0 | Planned |
| A6 | Real-time ticker, alerts & War Room | 3-act | S5–S6 | E8 | 1.0 | Planned |

Totals: 22 features · 7 platform · 4 watch · 5 understand · 6 act.

## Sprint → feature map (delivery view)

| Sprint | Window (2026) | Features (primary) |
| --- | --- | --- |
| S1 | Jun 1–12 | P1, P2, P3 (start), P7 (skeleton) |
| S2 | Jun 15–26 | P3 (finish), P4, P5, P6, A1 (initial) · M1: DB-backed dashboard |
| S3 | Jun 29–Jul 10 | W1, W2, W4, W3 (spike) |
| S4 | Jul 13–24 | U1, U2, U3, U4, W3 (cont.) · M2: live enrichment |
| S5 | Jul 27–Aug 7 | U5, A1 (finish), A2, A3, A4, A5, A6 (start) · M3: feature-complete |
| S6 | Aug 10–21 | A6 (finish), P7 (hardening/launch) · M4: production launch |

## Index revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial register: 22 features derived from the architecture spec |

# Stage 0 — Platform

Cross-cutting foundation: monorepo, infrastructure, database, storage, auth, RBAC, observability,

hardening, launch. See `../README.md` for the SOP and `_index.md` for the register.

### P1. Monorepo foundation & tooling

Version: 1.0 · Stage: 0-platform · Sprint: S1 · Status: Planned · Spec ref: §4–5, E1 · Owner: DevOps/Dev C

#### PM

Background (why): The product is a static single Next.js app. Topology C needs a TS frontend

and a Python pipeline shipped together. Without a clean polyglot monorepo, the two codebases

drift, local setup is ad-hoc, and contracts can't be generated. This unlocks every later feature.

Acceptance criteria:

AC1 — *Given* a fresh checkout, *When* a dev runs task setup, *Then* JS deps (pnpm) and Python deps (uv) install and the workspace builds with no errors.

AC2 — *Given* the monorepo, *When* the existing app is migrated, *Then* the current dashboard runs from apps/web with identical behaviour to today.

AC3 — *Given* Turborepo + Taskfile, *When* a dev runs task dev, *Then* web and a Python stub start together and task lint/task typecheck run across both languages.

#### Architecture

Impact — files add/change:

add pnpm-workspace.yaml, turbo.json, Taskfile.yml, pyproject.toml, uv.lock

change move existing app → apps/web/* (update import alias @/*, tsconfig, next.config.ts)

add services/pipeline/ skeleton (FastAPI stub, worker.py, beat.py)

add packages/contracts/ placeholder

Data-model / API changes: none.

Reuse: entire existing Next app, tsconfig, eslint config.

Risks: import-path churn during the move (mitigate with a single codemod commit + green build gate).

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | task setup on clean clone exits 0; lockfiles present | integration (CI) |
| T2 | AC2 | Existing dashboard smoke test passes from apps/web | e2e |
| T3 | AC3 | task dev boots web + python stub; task lint/typecheck pass both stacks | integration (CI) |

Governance edge cases: CI must fail the build if either language's typecheck/lint fails (no silent skips).

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### P2. DigitalOcean infrastructure & CI/CD

Version: 1.0 · Stage: 0-platform · Sprint: S1 · Status: Planned · Spec ref: §12, E1 · Owner: DevOps/Dev C

#### PM

Background (why): Production needs reproducible infra and automated, safe deploys. Manual

provisioning and click-ops don't scale or audit. This gives staging + prod parity and a one-path

deploy so the team ships confidently from day one.

Acceptance criteria:

AC1 — *Given* Terraform, *When* terraform apply runs, *Then* DO Managed Postgres, Redis/Valkey, Spaces bucket(s) and a Container Registry exist for the target environment.

AC2 — *Given* an App Platform app-spec, *When* it deploys, *Then* web, ai-api, worker, beat components run with health checks passing.

AC3 — *Given* a push to main, *When* CI runs, *Then* lint+typecheck+test pass, images build & push to DOCR, migrations run, and staging deploys; prod requires a tagged release.

#### Architecture

Impact — files add/change:

add infra/terraform/* (DO provider: postgres, redis, spaces, docr, app spec)

add infra/docker/Dockerfile.web, Dockerfile.pipeline, docker-compose.yml

add .github/workflows/ci.yml, deploy.yml

add release step: alembic upgrade head pre-deploy

Data-model / API changes: none (DB instance only).

Reuse: existing vercel.json retired; Next standalone build output.

Risks: secret handling — use DO encrypted env + GH Actions secrets; never commit secrets.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | terraform plan clean; apply on staging creates all resources | integration |
| T2 | AC2 | All 4 components report healthy post-deploy | integration |
| T3 | AC3 | PR pipeline blocks on failing test; tagged release deploys prod; migration step runs once | integration (CI) |

Governance edge cases: secrets masked in logs; failed migration aborts deploy (no partial release); prod deploy gated on tag, not branch.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### P3. Database schema, migrations & type generation

Version: 1.0 · Stage: 0-platform · Sprint: S1–S2 · Status: Planned · Spec ref: §4, §9, E2 · Owner: Dev B + Dev A

#### PM

Background (why): All data must live in a real store with history and provenance. Today's static

JSON fakes freshness and has no schema. A single source-of-truth schema (Alembic) with generated TS

types removes drift and lets both languages share the contract safely.

Acceptance criteria:

AC1 — *Given* SQLAlchemy models, *When* alembic upgrade head runs, *Then* all spec §9 tables exist with indexes (incl. articles FTS, time-series on crisis_snapshots).

AC2 — *Given* the live schema, *When* kysely-codegen runs, *Then* TS DB types are generated and the BFF compiles against them.

AC3 — *Given* mbg-crisis-data-v2.json, *When* the seed migration runs, *Then* the DB is populated with equivalent demo data and the dashboard renders from it.

AC4 — *Given* the rule "Alembic owns schema", *When* CI checks, *Then* no TS migration tool is present and codegen output is up to date.

#### Architecture

Impact — files add/change:

add services/pipeline/db/models/*.py, services/pipeline/db/migrations/* (Alembic)

add services/pipeline/db/seed.py (loads static JSON → tables)

add apps/web/lib/db/types.gen.ts (kysely-codegen output), apps/web/lib/db/client.ts (Kysely)

change lib/mbg/data.ts consumers will later read DB (see A1)

Data-model / API changes: full schema from spec §9 (users/sessions/audit, sources, articles, article_enrichment, crisis_snapshots, cities/city_metrics, keywords, predictions, insights, market_ticker, social_actors/actor_posts, leaders/leader_sentiment/leader_articles, ai_conversations/ai_messages, dashboard_layouts).

Reuse: lib/mbg/types.ts shapes inform columns; existing JSON as seed fixture.

Risks: schema/型 drift between Python and TS → mitigated by codegen + CI drift check.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | migration up/down round-trips; key indexes present | integration |
| T2 | AC2 | codegen produces types; BFF typechecks | integration (CI) |
| T3 | AC3 | seed loads; row counts match JSON; dashboard renders | integration |
| T4 | AC4 | CI fails if codegen stale or a TS migration dep appears | integration (CI) |

Governance edge cases: migrations are forward-only in prod; seed runs only in non-prod; PII columns (email) noted for audit.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### P4. Object storage (Spaces) integration

Version: 1.0 · Stage: 0-platform · Sprint: S2 · Status: Planned · Spec ref: §9.2, E2 · Owner: Dev B

#### PM

Background (why): Raw article snapshots (provenance/audit), avatars, the 343 KB GeoJSON, and

generated PDF exports don't belong in Postgres or the repo's public/. Object storage keeps blobs

cheap, private, and signed-URL accessible — and makes ingestion auditable.

Acceptance criteria:

AC1 — *Given* Spaces credentials, *When* a worker stores a blob, *Then* it lands in a private bucket and a raw_uri pointer is saved.

AC2 — *Given* a private object, *When* the web app needs it, *Then* it serves via a short-lived signed URL (no public ACL).

AC3 — *Given* existing static assets (avatars, geojson), *When* migrated, *Then* they load from Spaces and public/ references are removed.

#### Architecture

Impact — files add/change:

add services/pipeline/storage/spaces.py (boto3 client, put/sign)

add apps/web/lib/storage.ts (signed-URL helper, AWS SDK S3 client)

change avatar/geojson references → Spaces-backed URLs

Data-model / API changes: raw_uri columns already in schema (P3); add photo_uri/avatar URIs.

Reuse: existing avatars in public/social-media-avatars/*, public/geo/*.

Risks: accidental public ACL → enforce private + signed URLs in tests.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | put → object exists; pointer persisted | integration |
| T2 | AC2 | signed URL works, expires; unsigned access 403 | integration |
| T3 | AC3 | dashboard avatars/map render from Spaces | e2e |

Governance edge cases: no public-read buckets; signed-URL TTL bounded; retention policy (raw 90d) configured.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### P5. Authentication — email/password + sessions

Version: 1.0 · Stage: 0-platform · Sprint: S2 · Status: Planned · Spec ref: §10, E3 · Owner: Dev A

#### PM

Background (why): Current "auth" is hardcoded credentials in client code + a presence cookie —

zero security. An internal crisis tool with sensitive intel needs real authentication: hashed

passwords, server-side sessions, and a real login gate. This is a launch blocker.

Acceptance criteria:

AC1 — *Given* a provisioned user, *When* they submit correct email/password, *Then* a server-side session is created (httpOnly, SameSite, secure) and they reach the dashboard.

AC2 — *Given* wrong credentials, *When* submitted, *Then* login is rejected with a generic error and no session is set.

AC3 — *Given* no/expired session, *When* any protected route is requested, *Then* the user is redirected to /login; an authed user hitting /login is bounced home.

AC4 — *Given* a session, *When* it expires or the user logs out, *Then* access is revoked.

#### Architecture

Impact — files add/change:

add Auth.js v5 config (apps/web/auth.ts), Credentials provider, @auth/kysely-adapter

add Argon2id hashing util; apps/web/app/api/auth/*

change middleware.ts — replace presence-cookie with real session + matcher

change app/login/page.tsx — remove hardcoded creds; call auth endpoint; keep NeuralIgnition

Data-model / API changes: users, sessions, accounts (Auth.js adapter); password_hash on users.

Reuse: existing login UI/animation; existing middleware redirect logic shape.

Risks: session-cookie misconfig → test flags; demo creds must be fully removed.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | valid login → session cookie set; dashboard reachable | e2e |
| T2 | AC2 | invalid login → 401, no cookie, generic message | integration |
| T3 | AC3 | protected route unauth → /login; authed → /login bounces home | e2e |
| T4 | AC4 | logout/expiry → protected route redirects | integration |
| T5 | — | grep: no hardcoded credentials remain in client bundle | unit |

Governance edge cases: Argon2id params set; cookies httpOnly+secure+SameSite; login rate-limited (ties to P7); timing-safe compare; login success/failure audited (P6).

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### P6. RBAC, route guards & audit log

Version: 1.0 · Stage: 0-platform · Sprint: S2 · Status: Planned · Spec ref: §10, E3 · Owner: Dev A

#### PM

Background (why): Not everyone should do everything. Admins manage users/sources; analysts use

the full dashboard + assistant; viewers are read-only. Sensitive actions must be traceable. Without

RBAC + audit, the tool can't be trusted internally or pass a basic security review.

Acceptance criteria:

AC1 — *Given* a user with role R, *When* they call an endpoint requiring role > R, *Then* it returns 403 and the UI hides the control.

AC2 — *Given* admin-only actions (provision user, edit source), *When* a non-admin attempts them, *Then* they're blocked server-side regardless of UI.

AC3 — *Given* a sensitive action (login, user provisioning, source change), *When* it occurs, *Then* an audit_log row records actor, action, target, timestamp.

AC4 — *Given* no Settings UI (out of scope), *When* the first admin is needed, *Then* a seed/CLI provisions it.

#### Architecture

Impact — files add/change:

add apps/web/lib/authz.ts (role checks), per-route guards, requireRole()

add apps/web/lib/audit.ts → writes audit_log

add services/pipeline CLI/seed for first admin

change middleware.ts role-aware; UI conditionally renders admin controls

Data-model / API changes: users.role enum (admin/analyst/viewer), audit_log table.

Reuse: session from P5; Kysely client.

Risks: client-only gating (insecure) → all checks enforced server-side; tests assert server enforcement.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | viewer→write endpoint = 403; control hidden | integration + e2e |
| T2 | AC2 | analyst→admin endpoint = 403 even via direct API | integration |
| T3 | AC3 | each sensitive action writes one audit row with correct fields | integration |
| T4 | AC4 | seed creates admin; idempotent | integration |

Governance edge cases: privilege escalation attempts blocked + audited; audit log append-only; role changes audited.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### P7. Observability, hardening, backups & launch

Version: 1.0 · Stage: 0-platform · Sprint: S1 (skeleton), S6 (hardening/launch) · Status: Planned · Spec ref: §11–13, E8–E9 · Owner: Dev C + all

#### PM

Background (why): A production crisis tool must be observable, resilient, and recoverable.

Without error tracking, freshness alerts, rate limiting, backups, and a tested restore, an outage or

breach is invisible until it hurts. This is the gate between "feature-complete" and "in production".

Acceptance criteria:

AC1 — *Given* the running system, *When* an error occurs in web/ai-api/worker, *Then* it's captured in Sentry with a trace, and structured logs ship to the log platform.

AC2 — *Given* the pipeline, *When* no successful crawl completes in N minutes, *Then* a freshness alert fires.

AC3 — *Given* abusive traffic, *When* it hits auth/AI endpoints, *Then* requests are rate-limited (Redis) and excess is rejected.

AC4 — *Given* security headers/CSP and dependency scanning, *When* CI runs and the app serves, *Then* headers are present and no high-severity dep vulns ship.

AC5 — *Given* Postgres backups, *When* a restore is rehearsed, *Then* a documented runbook restores the DB to a recovery point.

AC6 — *Given* perf targets (§13), *When* load-tested, *Then* cached dashboard p95 < 300 ms and assistant first-token < 2 s.

#### Architecture

Impact — files add/change:

add Sentry + OpenTelemetry init (web + python); health-check endpoints

add apps/web/lib/ratelimit.ts (Redis token bucket); security headers/CSP in next.config.ts/middleware

add freshness alert task + monitor; dep-scan CI step

add docs/runbooks/* (restore, incident, on-call); load-test scripts (k6)

change DO Postgres backup/PITR config (Terraform, P2)

Data-model / API changes: none (uses sources.last_run_at for freshness).

Reuse: existing LiveBadge/offline handling; Redis from P2.

Risks: alert fatigue (tune thresholds); CSP breaking inline styles (test Tailwind/oklch usage).

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | forced error appears in Sentry with trace id; logs structured | integration |
| T2 | AC2 | stale pipeline triggers alert; recovery clears it | integration |
| T3 | AC3 | burst on /api/v1/ai and /login → 429 after threshold | integration |
| T4 | AC4 | response carries security headers; CI dep-scan blocks high sev | integration (CI) |
| T5 | AC5 | rehearsed restore matches recovery point; runbook steps verified | manual + integration |
| T6 | AC6 | k6 run meets p95/first-token targets | performance |

Governance edge cases: secrets never logged; rate-limit shared across instances (Redis); backups encrypted; restore drill recorded.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

# Stage 1 — Watch (ingestion)

Watching the information environment: source registry, scheduler, connectors (RSS/news/social),

and turning raw feeds into normalized, deduplicated, stored content. See `../README.md` (SOP) and

`_index.md` (register). Connector abstraction is mandatory (spec §7, Risk R1).

### W1. Source registry & scheduler

Version: 1.0 · Stage: 1-watch · Sprint: S3 · Status: Planned · Spec ref: §6.3, §7.1, E4 · Owner: Dev B

#### PM

Background (why): The dashboard is only as good as its inputs. Operators need to add/enable feeds

and have them crawled on a schedule without code changes. Without a registry + scheduler, ingestion

is hardcoded and unmanageable, and there's no per-source cadence or failure visibility.

Acceptance criteria:

AC1 — *Given* a sources row (type, endpoint, cadence, enabled), *When* Beat ticks, *Then* due enabled sources are enqueued for crawl at their cadence.

AC2 — *Given* a disabled source, *When* Beat ticks, *Then* it is not crawled.

AC3 — *Given* a completed crawl, *When* it finishes, *Then* sources.last_run_at and a per-run status are recorded (feeds P7 freshness alert).

AC4 — *Given* a crawl failure, *When* it errors, *Then* it retries with backoff and the failure is logged, without blocking other sources.

#### Architecture

Impact — files add/change:

add services/pipeline/worker.py, beat.py (Celery app + Beat schedule)

add services/pipeline/ingest/scheduler.py (enqueue due sources)

add services/pipeline/db/models/source.py (if not in P3 base)

Data-model / API changes: sources(id, name, type, platform, endpoint, cadence_sec, enabled, last_run_at, config_jsonb); per-run status (table or log).

Reuse: Redis broker (P2), Celery (chosen stack).

Risks: thundering herd if many sources share cadence → jitter the schedule.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | due source enqueued at cadence; not before | unit + integration |
| T2 | AC2 | disabled source never enqueued | unit |
| T3 | AC3 | last_run_at/status updated post-run | integration |
| T4 | AC4 | failing crawl retries w/ backoff; siblings unaffected | integration |

Governance edge cases: per-source rate limiting; only admins edit sources (P6); config secrets (API keys) referenced from env, not stored plaintext in config_jsonb.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### W2. RSS & news-API connectors

Version: 1.0 · Stage: 1-watch · Sprint: S3 · Status: Planned · Spec ref: §7.1–7.2, E4 · Owner: Dev B

#### PM

Background (why): Indonesian RSS + news APIs are the highest-volume, lowest-risk, lowest-cost

source of crisis-relevant articles (Detik, Kompas, CNN Indonesia, Antara, Tempo, etc.). They are the

MVP spine of the pipeline — full product value before touching the risky social platforms.

Acceptance criteria:

AC1 — *Given* an RSS source, *When* crawled, *Then* entries are fetched, full article text extracted, and emitted as normalized RawItems.

AC2 — *Given* a news-API source (language=id, country=id), *When* crawled, *Then* results are mapped to RawItems via the same interface.

AC3 — *Given* a feed item already ingested, *When* re-crawled, *Then* it is not duplicated (hands off to W4).

AC4 — *Given* an unreachable feed/extraction failure, *When* it occurs, *Then* the item is skipped with a logged reason, not a crashed task.

#### Architecture

Impact — files add/change:

add services/pipeline/ingest/base.py (SourceConnector interface, RawItem)

add services/pipeline/ingest/rss.py (feedparser + trafilatura), news_api.py (httpx; provider-pluggable)

add connector registry mapping sources.type → connector

Data-model / API changes: writes via W4 into articles.

Reuse: feedparser, trafilatura, httpx (chosen stack).

Risks: extraction quality varies by publisher (mitigate with fallbacks); news-API choice pending (spec §18) — interface keeps it swappable.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | fixture RSS → expected RawItems w/ extracted body | unit |
| T2 | AC2 | fixture news-API JSON → RawItems via same interface | unit |
| T3 | AC3 | re-crawl of known item yields no new row (W4 dedup) | integration |
| T4 | AC4 | bad feed / extraction error → skip + log, task succeeds | unit |

Governance edge cases: respect robots/ToS; per-source rate limit (W1); news-API keys server-side only.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### W3. Social connectors (X / IG / Facebook / TikTok)

Version: 1.0 · Stage: 1-watch · Sprint: S3 (spike) → S4 · Status: Planned · Spec ref: §7.3, Risk R1, E4 · Owner: Dev B

#### PM

Background (why): Social drives the "Homeless Media" actor analysis and amplifies crises faster

than news. But monitoring arbitrary third-party accounts is the project's #1 risk: X API is

paid/limited, Meta Graph only exposes owned/business accounts, TikTok is gated — so production

monitoring realistically needs paid aggregators with ToS/cost implications. This feature delivers

social *incrementally* behind the connector interface, never blocking the RSS/news spine.

Acceptance criteria:

AC1 — *Given* the connector interface, *When* a social platform is implemented (official API or aggregator), *Then* it emits the same RawItem/actor-post shape as W2.

AC2 — *Given* per-platform cost/ToS constraints, *When* a connector runs, *Then* it respects a configurable rate/budget cap and degrades gracefully when the provider is unavailable.

AC3 — *Given* a platform that cannot be served officially, *When* an aggregator is configured, *Then* it is pluggable without changing the pipeline; if none is configured, that platform is simply skipped.

AC4 — *Given* a spike decision record, *When* a platform is enabled, *Then* the chosen provider + legal/cost note is documented.

#### Architecture

Impact — files add/change:

add services/pipeline/ingest/social/{x,instagram,facebook,tiktok}.py (per-platform, behind SourceConnector)

add services/pipeline/ingest/social/aggregator.py (Apify/Bright Data/Ensembledata adapter)

add decision record docs/runbooks/social-sources.md

Data-model / API changes: social_actors, actor_posts (raw → Spaces, pointer raw_uri).

Reuse: connector interface (W2), normalize/dedup (W4), storage (P4).

Risks (R1/R4): cost, ToS/legal, provider reliability → caps, legal review gate, official-first, skip-if-unconfigured.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | mocked platform/aggregator response → normalized actor posts | unit |
| T2 | AC2 | budget/rate cap enforced; provider-down → graceful skip + log | integration |
| T3 | AC3 | platform with no aggregator configured → cleanly skipped (no error) | unit |
| T4 | AC4 | enabling a platform requires its decision record present | integration (CI check) |

Governance edge cases: legal/ToS sign-off before enabling; spend cap per platform; provider keys server-side; PII minimization in stored posts.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### W4. Normalization, dedup & raw storage

Version: 1.0 · Stage: 1-watch · Sprint: S3 · Status: Planned · Spec ref: §7.4, §9, E4 · Owner: Dev B

#### PM

Background (why): Multiple sources report the same event; duplicates would inflate crisis scores

and waste LLM spend. Every item also needs an auditable raw snapshot. Clean, deduped, provenance-

backed storage is what makes the downstream enrichment and scoring trustworthy.

Acceptance criteria:

AC1 — *Given* a RawItem from any connector, *When* persisted, *Then* it is normalized into articles/actor_posts with a canonical URL and content hash.

AC2 — *Given* an exact or near-duplicate item, *When* persisted, *Then* it upserts/links rather than creating a duplicate row.

AC3 — *Given* any ingested item, *When* persisted, *Then* its raw payload is stored in Spaces and raw_uri points to it.

AC4 — *Given* a newly persisted (non-dup) article, *When* committed, *Then* an enrichment task is enqueued (hands off to U2).

#### Architecture

Impact — files add/change:

add services/pipeline/ingest/normalize.py (canonicalize URL, hash, map to model)

add services/pipeline/ingest/dedup.py (content_hash exact + SimHash/MinHash near-dup)

add services/pipeline/ingest/persist.py (upsert + Spaces put + enqueue enrich)

Data-model / API changes: articles(url UNIQUE, canonical_url, content_hash, raw_uri, fts), FTS index; dedup index on content_hash.

Reuse: Spaces (P4), schema (P3).

Risks: false-positive dedup merging distinct stories → tune near-dup threshold; keep exact-hash as primary.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | RawItem → normalized row w/ canonical URL + hash | unit |
| T2 | AC2 | duplicate + near-dup → no new row; original linked | unit + integration |
| T3 | AC3 | raw stored in Spaces; raw_uri resolves | integration |
| T4 | AC4 | new article enqueues exactly one enrich task | integration |

Governance edge cases: idempotent persistence (safe re-runs); enrich enqueued once (no double LLM spend); raw retention honored (P4/P7).

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

# Stage 2 — Understand (enrichment & analytics)

Turning raw content into meaning: model-agnostic LLM enrichment (scoring, issues, sentiment,

summaries, keywords), geocoding, time-series snapshots/trends, predictions, and actor/leadership

analytics. See `../README.md` (SOP) and `_index.md` (register). All LLM calls go through the

abstraction in U1 — never hardcode a provider (spec §8).

### U1. LLM provider abstraction & cost ledger

Version: 1.0 · Stage: 2-understand · Sprint: S4 · Status: Planned · Spec ref: §6.2, §8, E5 · Owner: Dev B

#### PM

Background (why): The current AI engine is Anthropic-only (lib/ai/engine.ts). The product must

be model-agnostic (Claude / Gemini / GPT) for resilience, cost control, and provider leverage, and

every call must be accounted for or LLM spend becomes invisible. This abstraction underpins all

enrichment and the assistant.

Acceptance criteria:

AC1 — *Given* a task with a configured provider/model, *When* it requests a completion, *Then* the call routes through LiteLLM to that provider and returns a typed result.

AC2 — *Given* a provider failure, *When* a fallback chain is configured, *Then* the request retries on the next provider before erroring.

AC3 — *Given* any completed call, *When* it returns, *Then* model, tokens, and cost are logged to the cost ledger.

AC4 — *Given* a daily budget guardrail, *When* spend exceeds it, *Then* non-critical enrichment is throttled/paused and an alert fires.

AC5 — *Given* a structured-output schema, *When* enrichment runs, *Then* the response is validated against a Pydantic model (instructor) or rejected/retried.

#### Architecture

Impact — files add/change:

add services/pipeline/llm/provider.py (LiteLLM wrapper: route, retry, fallback, cache system prompt)

add services/pipeline/llm/structured.py (instructor + Pydantic schemas)

add services/pipeline/llm/ledger.py → writes ai_messages/cost; budget guard

change (later) assistant + enrichment call this module

Data-model / API changes: ai_messages(model, tokens, cost); budget config (env/sources-like).

Reuse: prompt-cache pattern from existing lib/ai/engine.ts#systemBlocks.

Risks (R2): runaway cost → budget guard + cheap-model defaults for high-volume scoring.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | mocked LiteLLM → typed result for selected provider | unit |
| T2 | AC2 | first provider errors → fallback succeeds | unit |
| T3 | AC3 | each call writes ledger row w/ model/tokens/cost | integration |
| T4 | AC4 | exceeding budget pauses non-critical work + alerts | integration |
| T5 | AC5 | malformed LLM output rejected/retried; valid output passes | unit |

Governance edge cases: provider never hardcoded; keys server-side only; budget enforced; ledger is the cost audit trail.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### U2. Article enrichment (score / issues / sentiment / summary / keywords)

Version: 1.0 · Stage: 2-understand · Sprint: S4 · Status: Planned · Spec ref: §8, §9, E5 · Owner: Dev B

#### PM

Background (why): Raw articles mean nothing to an operator until they carry a crisis score, the

dominant issue, sentiment, a readable summary, and keywords. This is the core intelligence that

powers the Crisis Index, Insight, Articles feed, and detail modal — replacing today's pre-baked JSON

fields with live AI output.

Acceptance criteria:

AC1 — *Given* a newly persisted article, *When* the enrichment task runs, *Then* article_enrichment is written with score (0–10), level, dominant_issue, secondary_issues, sentiment, ai_reasoning summary, and keywords.

AC2 — *Given* enrichment output, *When* validated, *Then* it conforms to the typed schema (U1) and out-of-range scores are rejected.

AC3 — *Given* an already-enriched article, *When* re-triggered, *Then* it is not re-charged for LLM unless content changed (idempotent).

AC4 — *Given* the existing UI fields (e.g., dominant_issue, ai_reasoning, secondary_issues), *When* enrichment runs, *Then* it populates exactly those shapes consumed by the Articles list and DetailModal.

#### Architecture

Impact — files add/change:

add services/pipeline/enrich/article.py (prompt + structured call → enrichment row)

add keyword extraction → keywords rollup contribution

change enqueue hook from W4 triggers this task

Data-model / API changes: article_enrichment (1:1 articles); contributes to keywords.

Reuse: issue taxonomy + field shapes from lib/mbg/types.ts and buildArticleDetail.

Risks (R2): per-article cost at volume → cheap model for scoring; batch where possible.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | fixture article → enrichment row with all fields | integration |
| T2 | AC2 | out-of-range/garbage output rejected/retried | unit |
| T3 | AC3 | re-run unchanged article → no new LLM charge | integration |
| T4 | AC4 | enriched shape matches Article/ArticleDetail types | unit |

Governance edge cases: cost logged per article (U1); idempotency prevents double-spend; PII in summaries minimized.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### U3. Geocoding & incident mapping

Version: 1.0 · Stage: 2-understand · Sprint: S4 · Status: Planned · Spec ref: §8, §9, Risk R3, E5 · Owner: Dev B

#### PM

Background (why): The Indonesia incident map and Top Cities widgets need each article resolved to

a real city/province with coordinates and heat. Geocoding Indonesian locales from free text is

error-prone (R3); getting it right (and honestly surfacing what couldn't be mapped) is what makes the

map trustworthy rather than decorative.

Acceptance criteria:

AC1 — *Given* an enriched article, *When* geocoding runs, *Then* it extracts location via LLM NER and reconciles to an Indonesia gazetteer → city/province/lat/lng.

AC2 — *Given* an article with no resolvable location, *When* geocoding runs, *Then* it is counted as unmapped (feeds unmapped_article_count), not silently dropped.

AC3 — *Given* geocoded articles, *When* the rollup runs, *Then* city_metrics (heat, severity_sum, article_count, dominant_issue) and cities are updated for the map/Top Cities.

AC4 — *Given* the existing map data shape, *When* served, *Then* city_map_points/top_cities match the current CityMapPoint/TopCity types.

#### Architecture

Impact — files add/change:

add services/pipeline/enrich/geocode.py (NER + gazetteer reconcile)

add Indonesia city/province gazetteer dataset (Spaces or repo data)

add services/pipeline/enrich/rollup_cities.py

Data-model / API changes: cities, city_metrics; article_enrichment.{city,province,lat,lng}.

Reuse: existing cityKeyFromLocation, CRISIS_COLORS, GeoJSON (P4); map shapes in lib/mbg/types.ts.

Risks (R3): mis-geocoding → gazetteer reconcile + confidence threshold; unmapped surfaced in UI (already supported).

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | known-location article → correct city/province/coords | unit |
| T2 | AC2 | ambiguous/none → counted unmapped | unit |
| T3 | AC3 | rollup aggregates heat/severity/count per city | integration |
| T4 | AC4 | served points match CityMapPoint/TopCity | unit |

Governance edge cases: low-confidence geocodes flagged not asserted; mapped vs unmapped counts honest; gazetteer versioned.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### U4. Crisis snapshots & trends

Version: 1.0 · Stage: 2-understand · Sprint: S4 · Status: Planned · Spec ref: §9.4, E5 · Owner: Dev B + Dev A

#### PM

Background (why): Today's dashboard is a single frozen moment with faked timestamps — there is no

history. Operators need to see whether a crisis is escalating or cooling. Periodic snapshots turn

point-in-time data into real time-series, unlocking trend charts and the "is this getting worse?"

question that matters most in a crisis.

Acceptance criteria:

AC1 — *Given* enriched data, *When* the rollup task runs on schedule, *Then* a crisis_snapshots row captures score, level, article_count, high_crisis_count, mapped/unmapped counts at that time.

AC2 — *Given* accumulated snapshots, *When* the trends API is queried for a range, *Then* it returns a time-series suitable for charting.

AC3 — *Given* the index computation, *When* it runs, *Then* the overall crisis score is derived from current articles (not a static constant) and is reproducible.

AC4 — *Given* retention policy, *When* snapshots age beyond 1y, *Then* they are downsampled, not lost.

#### Architecture

Impact — files add/change:

add services/pipeline/enrich/rollup_snapshot.py (compute + insert snapshot)

add (web) apps/web/app/api/v1/trends/route.ts (reads snapshots) — pairs with A2 charts

add scheduled rollup in Beat (W1)

Data-model / API changes: crisis_snapshots time-series; index on captured_at.

Reuse: scoring inputs from U2/U3; crisis_score shape from current JSON.

Risks: snapshot cadence vs cost/storage → align to crawl cadence; downsample old data.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | rollup writes a snapshot with correct aggregates | integration |
| T2 | AC2 | trends API returns ordered series for a range | integration |
| T3 | AC3 | score recomputation deterministic for fixed input | unit |
| T4 | AC4 | downsampling job collapses old rows; recent intact | integration |

Governance edge cases: snapshots immutable (append-only); timezone consistency; no faked timestamps.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### U5. Predictions, insights, actor & leadership analytics

Version: 1.0 · Stage: 2-understand · Sprint: S4–S5 · Status: Planned · Spec ref: §8, §9, E5 · Owner: Dev B

#### PM

Background (why): Beyond raw scoring, the dashboard's Insight, Prediction meters, "Homeless

Media" actor analysis, and Leadership Sentiment widgets are the analytical payoff operators act on.

These must be generated from real data instead of canned JSON, with reasoning and recommendations

that hold up.

Acceptance criteria:

AC1 — *Given* current enriched data, *When* the insight/prediction task runs, *Then* it produces insights and predictions (probability, answer_label, reasoning, timeframe, tone) matching the UI shapes.

AC2 — *Given* monitored social actors, *When* analysis runs, *Then* social_actors/actor_posts carry influence/credibility/sentiment/risk + summaries per the SocialActor shape.

AC3 — *Given* monitored leaders, *When* analysis runs, *Then* leader_sentiment/leader_articles populate sentiment score/trend/insight/prediction per the Leader shape.

AC4 — *Given* all four analytics, *When* served via the dashboard API, *Then* they match the existing Insight/Prediction/ActorThreadAnalysis/LeadershipSentiment types exactly.

#### Architecture

Impact — files add/change:

add services/pipeline/enrich/{insights,predictions,actors,leaders}.py

add rollup wiring into Beat schedule

Data-model / API changes: insights, predictions, social_actors, actor_posts, leaders, leader_sentiment, leader_articles.

Reuse: rich type shapes already in lib/mbg/types.ts; existing components consume them unchanged.

Risks (R2): higher-token analytics → stronger model only where needed; cache between runs.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | fixtures → insights/predictions in correct shape | integration |
| T2 | AC2 | actor analysis fields populated; risk levels valid enum | integration |
| T3 | AC3 | leadership sentiment/articles populated | integration |
| T4 | AC4 | served payloads validate against TS types | unit |

Governance edge cases: reasoning grounded in stored data (no hallucinated sources); restricted/unverified actors handled conservatively; cost logged.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

# Stage 3 — Act (surfaces & actions)

What the operator sees and does: the dashboard read API, live widget integration, persisted

layouts, the Nexorus AI assistant (chat / briefing / forecast / per-widget ask), and real-time

ticker/alerts/War Room. See `../README.md` (SOP) and `_index.md` (register). API-first: the UI

calls `/api/v1/*`, never the DB or LLM directly (spec §6).

### A1. Dashboard read API & caching

Version: 1.0 · Stage: 3-act · Sprint: S2 (initial) → S5 · Status: Planned · Spec ref: §6.1, E6 · Owner: Dev A

#### PM

Background (why): Today GET /api/v1/mbg-crisis reads a bundled JSON via buildDashboard(). In

production it must read live Postgres, fast, without hammering the DB on every poll. A cached,

validated read API is the seam between the pipeline's output and everything the operator sees.

Acceptance criteria:

AC1 — *Given* enriched data in Postgres, *When* GET /api/v1/mbg-crisis is called, *Then* it returns the full DashboardData shape assembled from the DB (not the static JSON).

AC2 — *Given* repeated requests within the cache window, *When* called, *Then* responses are served from Redis cache (30–60 s TTL) and the DB isn't re-queried each time.

AC3 — *Given* GET /api/v1/article-detail, *When* called with params, *Then* it returns ArticleDetail from stored enrichment (replacing derived JSON logic).

AC4 — *Given* an unauthenticated request, *When* it hits a read API, *Then* it is rejected (401) per RBAC (P6).

#### Architecture

Impact — files add/change:

change app/api/v1/mbg-crisis/route.ts → Kysely reads + Redis cache (keep live USD/IDR override)

change app/api/v1/article-detail/route.ts → read from article_enrichment

add apps/web/lib/dashboard.repo.ts (Kysely queries), apps/web/lib/cache.ts (Redis)

change retire lib/mbg/data.ts static path (keep types)

Data-model / API changes: reads all dashboard tables; response contract unchanged (DashboardData).

Reuse: lib/mbg/types.ts, lib/market/usdidr.ts (live ticker override stays).

Risks: cache staleness vs freshness → short TTL + SSE invalidation (A6).

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | endpoint returns DB-sourced DashboardData | integration |
| T2 | AC2 | 2nd request within TTL served from cache (DB not hit) | integration |
| T3 | AC3 | article-detail returns stored enrichment shape | integration |
| T4 | AC4 | unauth read → 401 | integration |

Governance edge cases: payload validated against contract; cache keyed safely; no restricted data leaked to viewers.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### A2. Widget integration & live data

Version: 1.0 · Stage: 3-act · Sprint: S5 · Status: Planned · Spec ref: §6.1, E6 · Owner: Dev A

#### PM

Background (why): The widgets are built but fed by a single fetch + setInterval and frozen data.

Production needs robust client data flow (caching, refetch, loading/empty/error states) and the new

trend charts that the snapshots (U4) unlock. This is where the live backend finally shows up on screen.

Acceptance criteria:

AC1 — *Given* the dashboard, *When* it loads, *Then* all widgets fetch via TanStack Query with proper loading, empty, and error states (no silent blank tiles).

AC2 — *Given* a transient API failure, *When* it occurs, *Then* the UI shows the offline/cached state (existing LiveBadge) and retries, without crashing.

AC3 — *Given* crisis_snapshots, *When* a trend view renders, *Then* a Recharts time-series shows score history.

AC4 — *Given* the existing widgets (gauge, map, top cities, articles, actors, leadership, ticker), *When* wired to the live API, *Then* behaviour matches current UX with real data.

#### Architecture

Impact — files add/change:

add apps/web/lib/queries.ts (TanStack Query hooks), QueryClient provider in app/layout.tsx

change components/crisis/CrisisDashboard.tsx → use query hooks (replace manual fetch/interval)

add components/crisis/TrendChart.tsx (Recharts) + a trends widget

change widgets to consume query states

Data-model / API changes: consumes A1 + /api/v1/trends (U4).

Reuse: all existing widget components; LiveBadge, loading patterns.

Risks: hydration mismatches (map already SSR-false) → keep client-only dynamics.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | each widget shows loading→data; empty + error rendered | component |
| T2 | AC2 | API failure → offline badge + retry, no crash | component + e2e |
| T3 | AC3 | trend chart renders series from snapshots | component |
| T4 | AC4 | widget behaviours match baseline against seeded data | e2e |

Governance edge cases: viewer role sees read-only (no edit-layout); error states never expose internals.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### A3. Persisted dashboard layout

Version: 1.0 · Stage: 3-act · Sprint: S5 · Status: Planned · Spec ref: §6.1, §9, E6 · Owner: Dev A

#### PM

Background (why): Operators arrange the war-room grid to their workflow, but today the layout

lives in localStorage — lost on a new device or cleared cache, and invisible to the org. Persisting

it per user server-side makes the workspace portable and durable.

Acceptance criteria:

AC1 — *Given* a signed-in user who rearranges widgets, *When* they save, *Then* the layout is persisted to dashboard_layouts for that user.

AC2 — *Given* a returning user on any device, *When* they open the dashboard, *Then* their saved layout loads server-side.

AC3 — *Given* the reset action, *When* used, *Then* the layout reverts to default and the stored layout is cleared.

AC4 — *Given* a layout schema change, *When* an old layout loads, *Then* reconcileLayout still enforces minimums (no broken tiles).

#### Architecture

Impact — files add/change:

add apps/web/app/api/v1/layout/route.ts (GET/PUT, auth-scoped)

change CrisisDashboard.tsx → persist via API instead of localStorage (keep reconcile)

Data-model / API changes: dashboard_layouts(user_id PK, layout_jsonb, updated_at).

Reuse: existing DEFAULT_LAYOUT, reconcileLayout, edit-mode UX.

Risks: layout version skew → keep reconcileLayout + a layout version key.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | save → row persisted for the user | integration |
| T2 | AC2 | load on new session returns saved layout | e2e |
| T3 | AC3 | reset clears stored layout; default returns | integration |
| T4 | AC4 | stale layout reconciled to valid minimums | unit |

Governance edge cases: a user can only read/write their own layout (authz); invalid layout JSON rejected.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### A4. AI assistant — copilot chat

Version: 1.0 · Stage: 3-act · Sprint: S5 · Status: Planned · Spec ref: §6.2, §8, E7 · Owner: Dev B + Dev A

#### PM

Background (why): The ⌘K copilot is a headline feature, but its logic lives in the TS BFF and is

Anthropic-only against static grounding. Topology C moves all LLM work to Python: the assistant must

answer grounded on the real DB, be model-agnostic, stream smoothly, and degrade to the scripted

fallback when the model is unavailable.

Acceptance criteria:

AC1 — *Given* a question, *When* sent to POST /api/v1/ai/chat, *Then* the BFF authenticates, rate-limits, and stream-proxies to the Python ai-api, which streams a grounded answer.

AC2 — *Given* grounding, *When* the assistant answers, *Then* context is built from Postgres (current crisis data), not the static JSON.

AC3 — *Given* the model is unavailable, *When* a request fails, *Then* a deterministic scripted fallback answers (no hard error).

AC4 — *Given* a conversation, *When* messages exchange, *Then* they persist to ai_conversations/ai_messages with cost logged.

#### Architecture

Impact — files add/change:

add services/pipeline/ai_api/chat.py (FastAPI streaming; LiteLLM via U1; grounding from DB)

change app/api/v1/ai/chat/route.ts → auth + rate-limit + stream proxy (+ tiny TS fallback)

move lib/ai/{context,scripted}.ts logic → Python (ai_api/grounding.py, ai_api/scripted.py)

change components/ai/NexorusCopilot.tsx if response contract changes (keep streaming UX)

Data-model / API changes: ai_conversations, ai_messages; grounding reads dashboard tables.

Reuse: existing copilot UI + streaming reader; prompt-cache pattern.

Risks: proxy/streaming buffering → verify chunked passthrough end-to-end.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | authed chat streams tokens through proxy | integration + e2e |
| T2 | AC2 | grounding reflects DB state (changes when data changes) | integration |
| T3 | AC3 | model down → scripted fallback answers | integration |
| T4 | AC4 | conversation persisted; cost logged | integration |

Governance edge cases: unauth/over-limit rejected; provider not hardcoded (U1); restricted data not surfaced to viewers; keys server-side.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### A5. AI assistant — briefing, forecast & per-widget ask

Version: 1.0 · Stage: 3-act · Sprint: S5 · Status: Planned · Spec ref: §6.2, §8, E7 · Owner: Dev B + Dev A

#### PM

Background (why): Beyond chat, the assistant's executive briefing (SITREP), **forecast/early-

warning, and per-widget Ask** are what turn the dashboard from a display into a decision aid.

These endpoints must move to Python alongside chat, share the same model-agnostic, grounded, cost-

tracked path, and keep their current UI entry points (Briefing button, bell menu, per-tile spark).

Acceptance criteria:

AC1 — *Given* the Briefing action, *When* invoked, *Then* POST /api/v1/ai/briefing returns a grounded SITREP synthesized from current dashboard data.

AC2 — *Given* the forecast/early-warning view, *When* requested, *Then* POST /api/v1/ai/forecast returns escalation trajectories + anomaly signals from real snapshots/articles.

AC3 — *Given* a widget's Ask (explain/drivers/talking-points), *When* invoked, *Then* POST /api/v1/ai/widget returns a grounded answer scoped to that widget.

AC4 — *Given* all three, *When* the model is unavailable, *Then* scripted fallbacks respond and cost is logged when live.

#### Architecture

Impact — files add/change:

add services/pipeline/ai_api/{briefing,forecast,widget}.py

change app/api/v1/ai/{briefing,forecast,widget}/route.ts → proxy + auth + rate-limit

change components/ai/BriefingPanel.tsx + bell/forecast + per-widget spark if contracts shift

Data-model / API changes: reads snapshots/articles/predictions; logs to ai_messages.

Reuse: existing BriefingPanel, forecast UI, per-widget Ask affordances; grounding module (A4).

Risks (R2): briefing/forecast are token-heavy → stronger model only here; cache per snapshot.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | briefing returns grounded SITREP from current data | integration |
| T2 | AC2 | forecast returns trajectories/anomalies from snapshots | integration |
| T3 | AC3 | widget ask scoped + grounded per widget | integration |
| T4 | AC4 | fallbacks answer when model down; cost logged live | integration |

Governance edge cases: rate-limited; provider-agnostic; no fabricated citations; viewer restrictions respected.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |

### A6. Real-time ticker, alerts & War Room

Version: 1.0 · Stage: 3-act · Sprint: S5–S6 · Status: Planned · Spec ref: §6.1, §11, E8 · Owner: Dev A + Dev C

#### PM

Background (why): In a crisis, latency matters. Operators shouldn't wait for a 30-minute poll to

learn a high-severity incident just landed. Push-based updates for the ticker and new-incident alerts

(and the War Room display) make ATLAS feel live and act as an early-warning surface.

Acceptance criteria:

AC1 — *Given* new data committed by the pipeline, *When* a snapshot/high-crisis incident is written, *Then* Postgres NOTIFY fires and the BFF GET /api/v1/sse pushes an event to connected clients.

AC2 — *Given* an SSE event, *When* received, *Then* the ticker/score update and a new-incident alert surfaces without a full reload.

AC3 — *Given* the War Room mode, *When* open, *Then* it consumes the same live stream for an always-on display.

AC4 — *Given* SSE is unavailable, *When* it drops, *Then* the client falls back to TanStack Query polling (no stale lock).

#### Architecture

Impact — files add/change:

add apps/web/app/api/v1/sse/route.ts (SSE; subscribes to Postgres LISTEN/Redis pub-sub)

add pipeline NOTIFY on snapshot/high-crisis insert (or Redis publish)

change Ticker.tsx, alert affordance, WarRoomMode.tsx to consume SSE

add apps/web/lib/sse.ts (client w/ reconnect + polling fallback)

Data-model / API changes: none new; uses snapshot/incident writes as triggers.

Reuse: existing Ticker, WarRoomMode, LiveBadge; Redis (P2).

Risks: connection scaling/instances → Redis pub-sub fan-out; heartbeat + reconnect.

#### QA

| # | Maps to | Test case | Type |
| --- | --- | --- | --- |
| T1 | AC1 | new incident → NOTIFY → SSE event emitted | integration |
| T2 | AC2 | client updates ticker + raises alert on event | e2e |
| T3 | AC3 | War Room reflects live stream | e2e |
| T4 | AC4 | SSE drop → polling fallback resumes updates | integration |

Governance edge cases: SSE endpoint authenticated; per-connection limits (P7 rate-limit); no sensitive payloads to viewers; heartbeat prevents zombie connections.

#### Revision history

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-05-25 | Initial plan from architecture spec |