# Nexorus ATLAS — Production Architecture, WBS & Sprint Plan

Status: Draft for review · Date: 2026-05-25 · Author role: Senior Software Architect

Scope: Turn the static atlas-static prototype into a production-ready, backed system —

login page + all dashboard features. Everything under the Settings menu is explicitly out of scope.

## 1. Context & current-state assessment

atlas-static is today a beautiful static prototype of the *MBG Crisis Dashboard* ("Nexorus ATLAS"):

Stack: Next.js 16 (App Router) · React 19 · TypeScript · Tailwind v4 · Leaflet · react-grid-layout · @anthropic-ai/sdk. Deployed on Vercel.

Auth (demo-grade): hardcoded credentials in client code (app/login/page.tsx), an atlas_auth=1 *presence* cookie, and a redirect-only middleware.ts. Not real security.

Data (static): the entire dashboard renders from one bundled mbg-crisis-data-v2.json (~37 KB). lib/mbg/data.ts#buildDashboard() rebases all timestamps to "now" so frozen data *looks* live. The only genuinely live call is USD/IDR (lib/market/usdidr.ts). Map uses public/geo/idn-provinces.geojson (~343 KB).

Features: Crisis Index gauge, Insight, Prediction meters, Indonesia incident map, Top cities, Articles feed + AI detail modal, Social actor ("Homeless Media") analysis, Leadership sentiment, live ticker, draggable widget layout (persisted in localStorage), War Room mode, and the Nexorus AI layer (copilot chat, briefing/SITREP, per-widget Ask, forecast) — hybrid scripted-fallback / live-Anthropic in lib/ai/* and app/api/v1/ai/*.

Gap to production: no real auth/users, no real data source (static JSON with faked freshness), no history/trends (a single frozen moment), no persistence (layout in localStorage), single LLM vendor, no ingestion pipeline, no observability/DR.

This document specifies the production system that fills those gaps.

## 2. Decisions (from stakeholder Q&A)

| # | Decision | Choice |
| --- | --- | --- |
| D1 | Tenancy | Internal single-org tool — one workspace, role-based users, no tenant isolation |
| D2 | Data source | Hybrid — 3rd-party feeds (Indonesian RSS + news APIs + X/IG/Facebook/TikTok) enriched by a model-agnostic LLM layer (Claude / Gemini / GPT) |
| D3 | Cloud / infra | DigitalOcean — App Platform, Managed Postgres, Managed Redis (Valkey), Spaces (S3), Container Registry |
| D4 | Team / timeline | 2–3 devs, ~3 months → 6 × two-week sprints |
| D5 | Backend topology | Topology C as a monorepo — Next.js (UI + BFF) + Python (ingestion + all LLM work); Postgres is the contract |
| D6 | Library choices | Architect's discretion (see §5) |
| D7 | Assistant placement | Python owns 100% of LLM (batch enrichment *and* interactive assistant); Next BFF is a thin streaming proxy |
| D8 | Auth method | Email/password only (no SSO in this phase) |

## 3. Goals & non-goals

Goals

Real authentication (email/password), server-side sessions, RBAC (admin / analyst / viewer), audit log.

A real data pipeline: ingest Indonesian RSS + news APIs + social (X/IG/FB/TikTok), store raw + normalized, enrich with a model-agnostic LLM layer.

Real persistence & history: Postgres as source of truth; time-series crisis snapshots → genuine trends (no more faked timestamps).

Every existing dashboard widget wired to live data; per-user layout persisted server-side.

The Nexorus AI assistant productized on real, grounded data, model-agnostic, cost-tracked.

Production operations: CI/CD, observability, backups/DR, security hardening, runbooks.

Non-goals (this phase)

Anything under the Settings menu.

Multi-tenancy / billing (single-org only; revisit later).

SSO / MFA (email/password only; MFA noted as future).

Building/training custom ML models (LLM-via-API only).

Native mobile apps.

## 4. Architecture overview (topology C, monorepo)

Principle: Python owns all LLM/NLP work (batch + interactive); the Next.js BFF owns auth + reads; Postgres is the contract between them. Python writes enriched rows, the BFF reads them.

┌──────────────────────────── MONOREPO (one git repo) ─────────────────────────────┐
│ apps/web            Next.js 16  →  UI + BFF /api/v1/*                              │
│                       • Auth.js (email/password, sessions, RBAC)                   │
│                       • Dashboard read APIs  (reads Postgres via Kysely)           │
│                       • SSE proxy for live ticker / new-incident alerts            │
│                       • Thin streaming proxy → AI service                          │
│                                                                                    │
│ services/pipeline   Python  →  FastAPI "ai-api" + Celery workers                   │
│                       • ai-api: chat / briefing / forecast / widget-ask (LiteLLM)  │
│                       • beat:   schedules crawls (cron)                            │
│                       • worker: ingest connectors → enrich (LiteLLM) → write DB    │
│                                                                                    │
│ packages/contracts  OpenAPI (from FastAPI) → generated TS types; shared enums      │
│ infra/              Terraform (DO) + Dockerfiles + docker-compose (local)          │
└───────────┬───────────────────────────┬────────────────────────────┬─────────────┘
            │                            │                            │
     Managed Postgres              Managed Redis                  Spaces (S3)
   structured + time-series     Celery broker + cache +      raw HTML, avatars,
   (single source of truth)     rate-limit + pub/sub         geojson, PDF exports
            ▲                                                        ▲
            └── External: Indonesian RSS + news APIs · X/IG/FB/TikTok (API/aggregator) ──┘
                          · LLM providers (Claude/Gemini/GPT) · USD-IDR feed

End-to-end data flow

Beat fires a per-source crawl on schedule.

Worker (ingest) pulls the feed via the matching connector, writes a raw snapshot to Spaces, and upserts a normalized articles/actor_posts row to Postgres (deduplicated).

Worker (enrich) calls LiteLLM (model-agnostic) for crisis score, geocode/NER, sentiment, summary, keywords, predictions → writes article_enrichment and rolls up crisis_snapshots, city_metrics, etc.

BFF reads aggregated rows (Kysely) and serves the dashboard; ai-api answers assistant requests grounded on the same DB.

NOTIFY → SSE pushes ticker/alert updates to the browser; TanStack Query is the polling baseline.

Migration of existing AI code: lib/ai/{engine,context,scripted}.ts and app/api/v1/ai/* move into the Python ai-api. The Next AI routes become a streaming proxy with a minimal scripted fallback retained for resilience if ai-api is unreachable.

Schema ownership (critical for a polyglot repo): Alembic (Python) is the single source of schema truth. The TS side never migrates — it runs kysely-codegen against the live DB to generate types. This eliminates dual-ORM conflicts.

## 5. Repository structure & tooling

atlas/                          # monorepo root
├── apps/
│   └── web/                    # Next.js 16 (UI + BFF) — existing app migrates here
├── services/
│   └── pipeline/               # Python: ai-api (FastAPI) + Celery worker + beat + connectors
│       ├── ai_api/             #   FastAPI app (assistant endpoints)
│       ├── ingest/             #   connector abstraction + per-source connectors
│       ├── enrich/             #   LiteLLM tasks (score/geo/sentiment/summary/keywords/predict)
│       ├── db/                 #   SQLAlchemy models + Alembic migrations (SOURCE OF TRUTH)
│       └── worker.py / beat.py
├── packages/
│   └── contracts/              # OpenAPI (from FastAPI) → openapi-typescript; shared enums/consts
├── infra/
│   ├── terraform/              # DO: Postgres, Redis, Spaces, DOCR, App Platform spec
│   └── docker/                 # Dockerfiles + docker-compose.yml (local: pg, redis, web, ai-api, worker, beat)
├── .github/workflows/          # CI: lint/test/build/typegen → push DOCR → deploy
├── Taskfile.yml                # cross-language task runner (dev, test, migrate, typegen, up)
├── turbo.json                  # JS task graph + cache
├── pnpm-workspace.yaml
└── pyproject.toml + uv.lock    # Python deps via uv

Tooling: pnpm workspaces + Turborepo (JS), uv (Python), root Taskfile + docker-compose for local orchestration. (Nx considered and rejected — heavier than a 2–3 dev team needs for two apps.)

### Recommended stack

| Concern | Choice | Rationale |
| --- | --- | --- |
| Python API | FastAPI + Pydantic v2 + uvicorn | Async, typed, auto-OpenAPI feeds TS types |
| Jobs / scheduler | Celery + Celery Beat on Redis | Mature crawl/enrich queue; reuses Redis |
| LLM abstraction | LiteLLM (+ instructor for typed outputs) | One API over Claude/Gemini/GPT with retries, fallback, cost tracking |
| Ingestion | httpx, feedparser, trafilatura | Async fetch · RSS · robust article-body extraction |
| Python DB | SQLAlchemy 2.0 + Alembic | Owns schema + migrations (source of truth) |
| TS DB read | Kysely + kysely-codegen | Type-safe SQL from an externally-owned schema |
| Auth | Auth.js v5 (Credentials provider, DB sessions, @auth/kysely-adapter), Argon2 hashing | Single-org RBAC: admin / analyst / viewer |
| API validation | Zod (BFF) · Pydantic (Python) |  |
| Client data | TanStack Query | Replaces manual fetch/setInterval; caching, refetch, error states |
| Charts | Recharts | New historical/trend views (existing SVG gauges stay) |
| Realtime | Postgres LISTEN/NOTIFY → SSE | Live ticker + alerts without a WS server |
| Observability | Sentry + OpenTelemetry + DO metrics + Better Stack logs | Errors, traces, logs |
| Deploy | DO App Platform components + DOCR + GitHub Actions; Terraform for managed resources | Matches DO choice |

## 6. Component designs

### 6.1 Web (apps/web) — Next.js BFF + UI

Auth: Auth.js v5 Credentials provider; Argon2 password verification; DB-backed sessions (httpOnly, SameSite=Lax, rotation). middleware.ts upgraded from presence-cookie to real session + role checks.

Read APIs (/api/v1/*): GET /mbg-crisis (now reads Postgres, not static JSON), GET /article-detail, GET /trends, layout CRUD, GET /sse (ticker/alerts). All inputs Zod-validated; reads via Kysely; 30–60 s Redis cache on the dashboard payload.

AI proxy: /api/v1/ai/{chat,briefing,forecast,widget} authenticate + rate-limit, then stream-proxy to Python ai-api; tiny scripted fallback if ai-api is down.

UI changes: wire every widget to live data via TanStack Query; move layout persistence from localStorage → dashboard_layouts table; add loading/empty/error states; add Recharts trend views fed by crisis_snapshots.

### 6.2 AI service (services/pipeline/ai_api) — FastAPI

Endpoints mirror today's assistant: streaming chat, briefing (SITREP), forecast, widget ask.

Grounding context built from Postgres (replaces lib/ai/context.ts reading static JSON).

LiteLLM routes to the configured provider with fallback chain; instructor enforces Pydantic-typed outputs; per-call cost/token logging to ai_messages.

### 6.3 Workers (services/pipeline) — Celery

Beat schedules per-source crawls (cadence per sources row, default 30 min).

Ingest tasks: connector → raw to Spaces → normalized upsert (dedup) to Postgres.

Enrich tasks: fan-out per new article/post → LiteLLM enrichment → write article_enrichment; periodic rollup task computes crisis_snapshots, city_metrics, keywords, predictions, insights, actor/leader aggregates.

### 6.4 Contracts (packages/contracts)

FastAPI → OpenAPI JSON → openapi-typescript → TS client types for the AI proxy.

kysely-codegen → TS DB types from the live schema.

Shared enums/constants (crisis levels, issue taxonomy, platforms, risk levels) defined once.

## 7. Data ingestion design

### 7.1 Connector abstraction

A single SourceConnector interface (fetch() -> list[RawItem]) with implementations per source type, registered against sources rows. This isolates the messy, ToS-sensitive platform specifics behind one contract and lets each platform be official-API or aggregator-backed without touching the pipeline.

### 7.2 Sources in scope

Indonesian RSS (open, cheapest, highest-volume): Detik, Kompas, CNN Indonesia, Tribun, Antara, Tempo, Liputan6, Republika, Suara, CNBC Indonesia, etc. — via feedparser + trafilatura for full-text.

News APIs (language=id, country=id): NewsData.io, GNews, NewsAPI, MediaStack — connectors are pluggable; pick based on Indonesian coverage + budget during S3.

Social — X / Instagram / Facebook / TikTok (see risk R1): each via either official API or a paid aggregator connector.

### 7.3 ⚠️ Social platform reality (Risk R1 — top project risk)

Monitoring arbitrary third-party accounts is the hard part, not a code problem:

X (Twitter): API v2 is paid and rate-limited; Basic/Pro tiers required for meaningful search/timeline access.

Meta (Facebook / Instagram): Graph API only exposes owned/business Pages/IG accounts (+ limited public IG via Business Discovery). General monitoring of others' accounts is not supported by the official API.

TikTok: Research API is gated/approval-based; commercial monitoring typically needs a third-party provider.

Practical path: use paid aggregators (Apify, Bright Data, Ensembledata, or a social-listening vendor) behind the connector interface for the platforms official APIs can't cover. Implications: recurring cost, ToS/legal review, and reliability risk. Decide per-platform in S3; default to RSS + news APIs first (full value, low risk), add social incrementally.

### 7.4 Normalization, dedup, storage

Normalize to a common RawItem → articles / actor_posts.

Dedup by canonical URL + content hash (SimHash/MinHash for near-dup); upsert.

Raw HTML/JSON snapshot → Spaces (provenance/audit); pointer stored as raw_uri.

Per-source rate limiting + backoff via Redis; failures logged, retried with Celery.

## 8. AI enrichment & assistant design

Model-agnostic via LiteLLM; provider/model selectable per task (e.g., cheap model for scoring, stronger for summaries) with a fallback chain across Claude/Gemini/GPT.

Enrichment tasks → typed outputs (instructor + Pydantic): crisis score (0–10) + level, dominant/secondary issues, geocode (city/province/lat/lng) via LLM NER + an Indonesia gazetteer reconcile, sentiment, summary/ai_reasoning, keywords (+ sentiment), per-article forecast, dashboard-level predictions/insights.

Cost governance: every call logs model/tokens/cost; per-day budget guardrail; prompt-cache stable grounding context (the existing engine already caches the system block).

Assistant: chat (stream), briefing/SITREP, forecast, widget-ask — grounded on Postgres; scripted deterministic fallback retained for zero-cost/offline resilience.

## 9. Data storage design (the core "where do we store data" question)

Three stores, each for what it does best.

### 9.1 Managed Postgres — source of truth (structured + time-series)

PostGIS optional (city points are simple lat/lng; plain columns suffice initially).

-- Identity & access
users(id, email UNIQUE, password_hash, role, status, created_at, last_login_at)
sessions(id, user_id, expires_at, ...)            -- Auth.js kysely adapter
audit_log(id, user_id, action, target, meta_jsonb, created_at)

-- Sources & raw content
sources(id, name, type, platform, endpoint, cadence_sec, enabled, last_run_at, config_jsonb)
articles(id, source_id, url UNIQUE, canonical_url, content_hash, title, body, published_at,
         fetched_at, raw_uri, fts tsvector)        -- FTS index on (title, body)
article_enrichment(article_id PK→articles, score, level, dominant_issue, secondary_issues jsonb,
         ai_reasoning, city, province, lat, lng, sentiment, model, tokens, cost, enriched_at)

-- Aggregates / dashboard surfaces
crisis_snapshots(id, captured_at, score, level, article_count, high_crisis_count,
         mapped_count, unmapped_count)             -- TIME-SERIES → real trends
cities(city_key PK, city, province, lat, lng)
city_metrics(city_key, captured_at, heat, severity_sum, article_count, dominant_issue)
keywords(id, captured_at, term, count, sentiment)
predictions(id, captured_at, question, probability, answer_label, reasoning, timeframe, tone)
insights(id, captured_at, title, text, action)
market_ticker(id, captured_at, label, value, delta)

-- Social & leadership
social_actors(id, handle, name, platform, status, followers, influence, credibility, sentiment,
         risk_level, themes jsonb, brand_summary, ... , updated_at)
actor_posts(id, actor_id, text, likes, comments, views, posted_at, raw_uri)
leaders(id, name, position, organization, photo_uri)
leader_sentiment(id, leader_id, captured_at, score, trend, article_count, insight,
         prediction_jsonb)
leader_articles(id, leader_id, title, source, published_at, sentiment, crisis_score)

-- Assistant & UX state
ai_conversations(id, user_id, created_at)
ai_messages(id, conversation_id, role, content, model, tokens, cost, created_at)
dashboard_layouts(user_id PK, layout_jsonb, updated_at)   -- moves out of localStorage

### 9.2 Spaces (S3-compatible) — blobs

Raw article HTML/JSON snapshots (provenance), social/leader avatars (today in public/), the GeoJSON, generated briefing/SITREP PDF exports. Access via boto3 (Python) / AWS SDK (TS), private buckets + signed URLs.

### 9.3 Redis (Valkey) — ephemeral

Celery broker/results, dashboard-payload cache (30–60 s TTL), rate-limit counters, SSE pub/sub fan-out.

### 9.4 Key upgrades over today

Real history: crisis_snapshots + *_metrics replace today's single frozen moment → genuine trend charts. Timestamps stop being faked.

Provenance: every article traceable to a raw snapshot.

Server-side layouts: per-user, multi-device.

Cost ledger: every LLM call accounted for.

Seed/migration: mbg-crisis-data-v2.json becomes the seed fixture that shapes the schema and powers local/demo runs.

Retention: raw HTML ~90 d in Spaces; high-resolution metrics downsampled after ~1 y.

## 10. Auth & security

Email/password only: Argon2id hashing, server-side sessions (httpOnly, SameSite, secure, rotation/expiry), Auth.js Credentials + Kysely adapter.

RBAC: admin (manage users/sources), analyst (full dashboard + assistant), viewer (read-only). Enforced in middleware.ts + per-route guards.

Admin user provisioning only (public registration stays disabled, matching current copy). Settings UI out of scope → seed/CLI for the first admin.

Hardening: Zod/Pydantic validation everywhere, rate limiting (Redis), CSRF protection, security headers/CSP, secrets only in DO encrypted env (LLM keys live solely in the Python service), audit log on sensitive actions, dependency scanning in CI.

## 11. Real-time & observability

Real-time: TanStack Query polling baseline; Postgres NOTIFY on new snapshot/high-crisis incident → BFF /api/v1/sse → browser updates ticker + raises alerts (powers War Room).

Observability: Sentry (web + Python errors), OpenTelemetry traces across BFF→ai-api→workers, DO metrics for infra, Better Stack/Logtail for structured logs, health checks per component, pipeline freshness alert (no successful crawl in N minutes).

## 12. Infrastructure & deployment (DigitalOcean)

App Platform components: web (Next.js), ai-api (FastAPI), worker (Celery), beat (Celery Beat). Worker+beat may share a small instance initially.

Managed resources (Terraform): Postgres (daily backup + PITR), Redis/Valkey, Spaces bucket(s), DOCR.

CI/CD (GitHub Actions): lint + typecheck + test (web & python) → kysely-codegen + OpenAPI type drift check → build & push images to DOCR → deploy App Platform. Migrations (alembic upgrade head) run as a pre-deploy release step.

Environments: local (docker-compose) → staging → production. Promotion via tagged deploys.

Indicative monthly cost: DO infra ~$70–150 (App Platform components + Postgres + Redis + Spaces + DOCR); LLM + social-aggregator costs are variable and potentially the largest line — budget and monitor from S4.

## 13. Non-functional requirements

Performance: cached dashboard read < 300 ms p95; assistant first-token < 2 s.

Availability: single-org internal target ~99.5%; graceful degradation (scripted AI fallback, cached payload, offline badge already exists).

Freshness: default 30-min crawl cadence (configurable per source).

Security: OWASP ASVS L1 baseline; secrets never client-side.

Maintainability: typed end-to-end (TS + Python), generated contracts, one schema source of truth.

## 14. Risk register

| ID | Risk | Sev | Mitigation |
| --- | --- | --- | --- |
| R1 | Social APIs (X/IG/FB/TikTok) can't monitor arbitrary accounts cheaply/legally | High | Connector abstraction; RSS+news first (full value, low risk); paid aggregators per-platform with ToS/legal review + cost cap; social is incremental, not blocking |
| R2 | LLM enrichment cost scales with article volume | Med | Cheap model for scoring, strong for summaries; batch; daily budget guardrail; cost ledger |
| R3 | Geocoding accuracy for Indonesian locales | Med | LLM NER + gazetteer reconcile; unmapped_count already surfaced in UI |
| R4 | Scraping/ToS legal exposure | Med | Prefer official APIs/RSS; legal review before aggregator use; respect robots/ToS |
| R5 | Polyglot monorepo friction (TS+Python) | Low | Clear boundaries, generated contracts, Taskfile, docker-compose parity |
| R6 | Scope creep into Settings/multi-tenant | Med | Explicit non-goals; defer to future phase |
| R7 | 3-month timeline with 2–3 devs | Med | Social ingestion incremental; RSS+news+AI is the MVP spine; cut social platforms first if behind |

## 15. Work Breakdown Structure (WBS)

E1 Foundation & DevOps — monorepo scaffold (pnpm/turbo/uv/Taskfile); migrate existing Next app into apps/web; docker-compose (pg/redis/web/ai-api/worker/beat); Terraform DO (Postgres/Redis/Spaces/DOCR); CI/CD skeleton; Sentry/logging skeleton; env/secret management.

E2 Data Model & Storage — SQLAlchemy models + Alembic schema v1; seed migration from mbg-crisis-data-v2.json; kysely-codegen wiring; Spaces buckets + access; repository/read layer.

E3 Auth & User Management — Auth.js Credentials + Kysely adapter; Argon2; sessions; RBAC + middleware/guards; admin provisioning (seed/CLI); audit log.

E4 Ingestion Pipeline — Celery + Beat; SourceConnector interface; RSS + news-API connectors; dedup + normalization; raw→Spaces; sources registry + scheduling; per-source rate limit/backoff. (Social connectors begin here, continue as capacity allows.)

E5 AI Enrichment Pipeline — LiteLLM provider abstraction (Claude/Gemini/GPT) + instructor; enrichment tasks (score/geo/sentiment/summary/keywords/predict); rollup task → snapshots/metrics/insights; backfill; cost ledger + budget guardrail.

E6 API/BFF & Frontend Integration — read APIs from Postgres (replace static buildDashboard); Zod validation; Redis cache; wire all widgets via TanStack Query; loading/empty/error states; layout persistence to DB; Recharts trend views.

E7 AI Assistant Productization — port lib/ai/* + app/api/v1/ai/* to Python ai-api; grounding from Postgres; streaming proxy + scripted fallback; chat/briefing/forecast/widget on live data; conversation history.

E8 Real-time & Observability — NOTIFY→SSE ticker/alerts; OpenTelemetry traces; dashboards; pipeline-freshness + error alerting; health checks.

E9 Hardening, Security & Launch — security review (authz, rate limits, headers/CSP, deps); load/perf test; backups/DR + restore runbook; accessibility/responsive polish; docs/runbooks; UAT; production cutover.

## 16. Sprint plan (6 × 2-week sprints)

Calendar: S1 Jun 1–12 · S2 Jun 15–26 · S3 Jun 29–Jul 10 · S4 Jul 13–24 · S5 Jul 27–Aug 7 · S6 Aug 10–21, 2026.

Roles: Dev A = Frontend/BFF/Auth · Dev B = Python pipeline/AI · Dev C = DevOps/data (floats).

### Sprint 1 — Foundation (E1, start E2)

Monorepo scaffold; migrate existing Next app into apps/web; docker-compose; Terraform DO resources; CI/CD skeleton; observability skeleton; Alembic schema v0 + kysely-codegen proof.

Acceptance: task up runs web + ai-api stub + pg + redis locally; CI green; staging infra provisioned via Terraform; web deploys to App Platform.

### Sprint 2 — Auth + Data model (E3, E2) · Milestone M1

Auth.js email/password, sessions, RBAC, middleware; admin seed; audit log. Full schema v1 + seed migration from static JSON; repository/read layer; GET /mbg-crisis reads Postgres.

Acceptance (M1): real login works; unauth → /login; dashboard renders from Postgres (not static JSON); roles enforced.

### Sprint 3 — Ingestion pipeline (E4)

Celery + Beat; SourceConnector; RSS + news-API connectors live; dedup/normalize; raw→Spaces; sources registry + scheduling. Begin social connector spike (X or aggregator PoC) — time-boxed.

Acceptance: scheduled crawl ingests real Indonesian articles into Postgres + raw to Spaces; dedup verified; sources configurable.

### Sprint 4 — AI enrichment (E5) · Milestone M2

LiteLLM abstraction + instructor; enrichment tasks; rollup → crisis_snapshots/city_metrics/keywords/predictions/insights; backfill; cost ledger + budget guard.

Acceptance (M2): newly ingested articles auto-enriched (score/geo/sentiment/summary); dashboard reflects live, enriched data; LLM cost tracked per call; provider switch (Claude↔Gemini↔GPT) works via config.

### Sprint 5 — Assistant + real-time + frontend integration (E6, E7, start E8) · Milestone M3

Port assistant to Python ai-api (chat/briefing/forecast/widget) + Next streaming proxy + fallback; grounding from DB; conversation history. Wire all widgets via TanStack Query; layout persistence to DB; NOTIFY→SSE ticker/alerts; Recharts trends; loading/empty/error states.

Acceptance (M3): every widget on live data; assistant answers grounded on real DB, model-agnostic; layout persists server-side; ticker/alerts update in real time. Feature-complete.

### Sprint 6 — Hardening & launch (E9, finish E8) · Milestone M4

Security review; rate limiting; headers/CSP; dep scan; load/perf test; backups/DR + restore runbook; alerting/dashboards; a11y/responsive polish; docs/runbooks; UAT; production cutover.

Acceptance (M4): security checklist passed; backups verified by a test restore; perf targets met; runbooks complete; production launch.

### Gantt (Mermaid)

gantt
    title Nexorus ATLAS — Production Build (6 sprints, 2026)
    dateFormat YYYY-MM-DD
    axisFormat %b %d
    section Foundation
    E1 Foundation & DevOps        :e1, 2026-06-01, 14d
    section Data & Auth
    E2 Data model & storage       :e2, 2026-06-08, 14d
    E3 Auth & user mgmt           :e3, 2026-06-15, 10d
    section Pipeline
    E4 Ingestion pipeline         :e4, 2026-06-29, 14d
    E5 AI enrichment              :e5, 2026-07-13, 14d
    section Product
    E6 API/BFF + frontend         :e6, 2026-07-27, 12d
    E7 AI assistant               :e7, 2026-07-27, 12d
    E8 Real-time & observability  :e8, 2026-08-03, 14d
    section Launch
    E9 Hardening & launch         :e9, 2026-08-10, 12d
    milestone M1 DB-backed dashboard :milestone, 2026-06-26, 0d
    milestone M2 Live enrichment     :milestone, 2026-07-24, 0d
    milestone M3 Feature-complete    :milestone, 2026-08-07, 0d
    milestone M4 Production launch    :milestone, 2026-08-21, 0d

## 17. Definition of done (launch)

Real email/password auth + RBAC · all widgets on live Postgres-backed data · ingestion of Indonesian RSS + news APIs running on schedule (social per R1) · model-agnostic LLM enrichment with cost tracking · assistant grounded on real data · real-time ticker/alerts · per-user persisted layouts · backups verified via test restore · monitoring + alerting live · runbooks written · UAT signed off.

## 18. Open questions / future phases

Per-platform social decision (official API vs which aggregator) — resolve in S3 with budget + legal input.

Specific Indonesian news API — choose in S3 by coverage/budget.

Future phases (out of scope now): Settings menu, multi-tenancy/billing, SSO/MFA, vector search/RAG over the article corpus, custom ML models, mobile.